Air-Gapped SQL Server 2016 → 2022 Migration Runbook

Single VM  ·  repeatable across all 10

Approach: Side-by-side (new 2022 VM, migrate databases, cut over via alias). The old VM stays untouched until sign-off, which is your rollback.

Scope: One VM. Validate the whole runbook on your least-critical VM first, then repeat for the other nine.

Cutover model: Full backup restored early with NORECOVERY, then a short final differential/log at cutover to minimise downtime.

Legend: ☐ = do it and tick it. Anything in <angle brackets> is a value you replace.

# Phase 0 — Media staging (do ONCE, shared by all 10)

Acquire on a connected machine, scan per your transfer process, carry in on approved media.

☐  SQL Server 2022 ISO (edition matching source: Standard / Enterprise)

☐  Latest SQL Server 2022 Cumulative Update (.exe) — place in a CU\ subfolder

☐  Latest SSMS installer (separate download; the estate's copy will be stale)

☐  Data Migration Assistant (DMA) installer

☐  .NET Framework 4.7.2+ offline installer (2022 prerequisite)

☐  This runbook + your filled-in ConfigurationFile.ini

# Phase 1 — Assessment (per VM, before you build anything)

☐  Run DMA against the source instance → review breaking changes, behaviour changes, and deprecated / discontinued features. Export the report out on media.

☐  Confirm the application vendor supports SQL Server 2022 (most common blocker).

☐  Record features needing a plan: replication, log shipping, database mirroring (deprecated), CLR, FILESTREAM, full-text, Service Broker.

☐  Record source edition and collation (target MUST match — see Phase 4).

☐  Record core count / memory / disk layout to size the target.

Decision gate: if DMA or the vendor flags a blocker, this VM goes on the ESU bridge instead of a rushed cutover.

# Phase 2 — Baseline & health (on the SOURCE 2016 instance)

☐  DBCC CHECKDB on every database (incl. system DBs). Fix any corruption BEFORE migrating — never migrate a corrupt DB.

☐  Enable Query Store on user DBs and capture a representative baseline.

☐  Capture baseline metrics (key query durations, top waits) for post-cutover parity.

☐  UPDATE STATISTICS / ensure stats are current.

## Script out server-level objects (easy to forget → breaks apps)

☐  Logins with original SIDs (sp_help_revlogin or equivalent) — prevents orphaned users after the move.

☐  SQL Agent jobs, schedules, alerts, operators.

☐  Linked servers, credentials, certificates / keys.

☐  sp_configure settings, trace flags (startup params), custom error messages.

☐  Record MAXDOP and cost threshold for parallelism.

# Phase 3 — Backups (source)

☐  BACKUP DATABASE FULL for every user DB, then test-restore at least one to prove the backups are restorable.

☐  Back up msdb and master for reference (jobs, logins, config).

☐  Confirm scripted server-level objects from Phase 2 are saved.

# Phase 4 — Build the target 2022 VM

☐  Provision new VM from internal template. OS = Windows Server 2019 or 2022 (2022 engine requires WS2019+; also dodges the WS2016 EOL in Jan 2027).

☐  Install .NET Framework 4.7.2+ (offline installer).

☐  Match disk layout to source (data / log / tempdb / backup volumes).

☐  Place the SQL 2022 media + the CU\ folder + ConfigurationFile.ini on the VM.

## Unattended install

setup.exe /ConfigurationFile="C:\Staging\ConfigurationFile.ini"

ConfigurationFile.ini — the air-gap-critical bits are the omitted AZUREEXTENSION and the local UpdateSource:

;SQL Server 2022 - Air-gapped side-by-side install [OPTIONS] ACTION="Install" FEATURES=SQLENGINE ; *** AZUREEXTENSION intentionally NOT listed *** ; The GUI ticks it by default and then hangs/fails with no internet. ; A config file only installs the features you name here, so leaving ; it out is the fix. To remove it later if it was ever added: ; setup.exe /qs /ACTION=Uninstall /FEATURES=AZUREEXTENSION /IACCEPTSQLSERVERLICENSETERMS INSTANCENAME="MSSQLSERVER" INSTANCEID="MSSQLSERVER" ENU="True" QUIET="True" ; fully silent IACCEPTSQLSERVERLICENSETERMS="True" ; required for silent install SUPPRESSPRIVACYSTATEMENTNOTICE="True" ; --- Slipstream the CU from a LOCAL folder (no Windows Update) --- UpdateEnabled="True" UpdateSource=".\CU" ; folder holding the 2022 CU .exe ; --- Service accounts (use your domain svc accounts / gMSAs) --- SQLSVCACCOUNT="<DOMAIN>\<svc_sql>" SQLSVCSTARTUPTYPE="Automatic" AGTSVCACCOUNT="<DOMAIN>\<svc_agent>" AGTSVCSTARTUPTYPE="Automatic" ; --- Sysadmins --- SQLSYSADMINACCOUNTS="<DOMAIN>\<SQL-Admins-group>" ; --- Engine config to MATCH SOURCE --- SQLCOLLATION="<EXACT source collation>" ; MUST match or you hit collation conflicts SQLSVCINSTANTFILEINIT="True" ; instant file init SQLMAXDOP="<match source>" USESQLRECOMMENDEDMEMORYLIMITS="False" SQLMINMEMORY="0" SQLMAXMEMORY="<match source, MB>" ; --- tempdb (size to workload; multiple files) --- SQLTEMPDBFILECOUNT="8" SQLTEMPDBFILESIZE="1024" SQLTEMPDBFILEGROWTH="256" SQLTEMPDBLOGFILESIZE="256" SQLTEMPDBLOGFILEGROWTH="256" ; --- Directories (match your standards) --- INSTALLSQLDATADIR="D:\SQLData" SQLUSERDBDIR="D:\SQLData" SQLUSERDBLOGDIR="L:\SQLLogs" SQLTEMPDBDIR="T:\TempDB" SQLBACKUPDIR="B:\Backup"

## Post-install config (match source)

☐  Apply recorded trace flags (startup parameters) and any non-default sp_configure.

☐  Set cost threshold for parallelism to source value.

☐  Set database default locations if different from install dirs.

☐  Confirm CU level: SELECT @@VERSION; shows the expected build.

# Phase 5 — Migrate the databases (before cutover window)

☐  Restore each user DB FULL backup WITH NORECOVERY (leaves it ready for the final diff/log at cutover).

☐  Recreate logins preserving SIDs (sp_help_revlogin output) → avoids orphans.

☐  Recreate jobs, operators, alerts, linked servers, credentials, certificates.

☐  Leave compatibility level at 130 for now (match 2016 — see Phase 8).

☐  Set PAGE_VERIFY CHECKSUM on each DB if not already.

# Phase 6 — Cutover (maintenance window)

☐  Stop application / disable logins on source to freeze writes.

☐  Take final differential (or log) backup on source.

☐  Restore it on target WITH RECOVERY to bring DBs online.

☐  Fix orphaned users: ALTER USER <u> WITH LOGIN = <login>; (or sp_change_users_login).

☐  UPDATE STATISTICS ... WITH FULLSCAN on each migrated DB.

☐  DBCC CHECKDB on target DBs.

☐  Enable Query Store on target.

☐  Repoint the application: switch the DNS alias / CNAME (or connection strings) to the new server. An alias makes both cutover and rollback a single change.

# Phase 7 — Validate (before declaring success)

☐  Application connects and core workflows pass.

☐  SQL Agent jobs run successfully.

☐  No orphaned users remain.

☐  Row-count / checksum spot checks on key tables vs source.

☐  Performance parity vs Phase 2 baseline (Query Store on target).

☐  SQL error log clean; no login / permission failures.

# Phase 8 — Post-cutover (compatibility level bump)

☐  Run at compat level 130 through your validation period.

☐  Then move to 160, with Query Store watching for regressions.

☐  If a query regresses: force the prior good plan in Query Store (or add a hint) rather than reverting the whole level. This staged bump is where surprise plan regressions surface — don't jump straight to 160 on cutover day.

☐  After sign-off, decommission the source VM. Until then, keep it powered but isolated as the rollback.

# Rollback (if validation fails)

Because the app points at an alias, rollback is: revert the alias / CNAME to the source server. The source is untouched (writes were only frozen), so it resumes as-is. Do NOT decommission source until Phase 7 is signed off.

# ESU bridge (for any VM you can't finish by 14 Jul 2026)

☐  Confirm active Software Assurance (required for ESU eligibility).

☐  Purchase ESU via volume licensing through your licensing partner.

☐  From an internet-connected workstation, do a disconnected registration of the instance in the Azure portal and link the ESU invoice.

☐  Download the ESU packages and carry them in on approved media.

☐  Note: upgrading a VM to 2022 auto-cancels its ESU — every finished migration drops off the ESU bill, so keep migrating in parallel.

# Per-VM tracker

| VM | DMA clean? | Vendor OK? | Built | Migrated | Cut over | Validated | 160? | Source retired |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01 |  |  |  |  |  |  |  |  |
| 02 |  |  |  |  |  |  |  |  |
| 03 |  |  |  |  |  |  |  |  |
| 04 |  |  |  |  |  |  |  |  |
| 05 |  |  |  |  |  |  |  |  |
| 06 |  |  |  |  |  |  |  |  |
| 07 |  |  |  |  |  |  |  |  |
| 08 |  |  |  |  |  |  |  |  |
| 09 |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |