SQL Server decision

All Legacy Applications and associated databases will be on 2022 Instances.  All New Instances and applications will be on SQL Server 2025 Instances.

2025 Is the most significant release in years – this is a cautious approach stable approach.

Phase 1

Is a 1 to 1 mapping of 2016 to 2022 Server to allow switch off 2016.

- This follows a N-1 Upgrade Cadence.

- Stable and now battle tested release.

- Legacy databases will be run at 130 compatibility mode then shifted to known 2022 160 versions.

- Allows for simpler reliable upgrade to 160 to 170 under no time constraint at phase 2.

- Aligns SQL Estate to 2022 for Phase 2.

- SQL Server Undocumented Combability for Applications

- SharePoint 2019 and

- Skype SE

- Power BI Desktop on Prem

- SQL Server 2025 is still in its first Release year, has had at least 1 major CU issues.

- https://learn.microsoft.com/en-us/troubleshoot/sql/releases/sqlserver-2025/cumulativeupdate1#known-issues-in-this-update

- 2016 to 2022 (130 to 160) is a ell know upgrade chain.

- Windows 2025 in use and having 2 very new control planes could make issue diagnosis difficult. Let Windows settle with CU and KBs before 2025.

Phase 2

- Legacy databases will have the opportunity to be shifted over to SQL Server 2025 midyear 2027 –

Phase 2 targets mid-2027 by design. By that point SQL Server 2025 will be roughly 18 months past general availability and several cumulative updates into its lifecycle, having moved out of the first-year release window where early defects and CU churn concentrate.

- Consolidation and hardening of the databases with new security rules

- 2025 Instances will take over any new major app releases of legacy programs and new apps using. Test – Release schedule to ensure all work.

- SharePoint SE

- Skype SE

- Power BI

- The HA AG will be upgraded during this consolidation.

- Architecture review of M Files will provide the opportunity to upgrade the HA to 2025 and performance, M Files is just release further disruption at this points not required. Let M Files settle.

- 2025 features will provide support for a modern data estate leverage AI features, by using SQL Server 2025.