SharePoint Farm Databases → Standalone SQL Server 2022

Migration Runbook — SQL Client Alias & Redirect Method

One SharePoint VM in the 10-VM estate  ·  standalone (non-AG) target  ·  air-gapped

Method: Microsoft “How to change the database server in a SharePoint farm” — SQL client alias + Get-SPDatabase.ChangeDatabaseInstance() redirect.

Legend: ☐ = do it and tick it. <angle brackets> = a value you replace.

SharePoint guardrails — these override the programme-standard build • Instance collation = Latin1_General_CI_AS_KS_WS (NOT the standard Latin1_General_CI_AS). Content DBs already use this and must keep it. • MAXDOP = 1 on this instance (NOT 8). Hard SharePoint requirement — one process per request. • Leave DB compatibility level at the SharePoint level (2016=110 / 2019=130 / SE=150). Do NOT advance to 160. • SharePoint_Config and the Central Administration content DB MUST reside on the same instance. • Direct config-DB edits are supported ONLY for the Distributed Cache step (Phase 3, Step C). Nowhere else. • Standalone only — this instance is not in the AG.

Phase 0 — Confirm support & build the target instance

Version support (SQL Server 2022 is supported by every current farm build)

| SharePoint farm | Content DB compat level | SQL Server 2022 |
| --- | --- | --- |
| SharePoint Server 2016 | 110 | Supported |
| SharePoint Server 2019 | 130 | Supported |
| Subscription Edition | 150 | Supported |

Build the dedicated standalone instance

☐  Confirm the farm version/build → this pins the compat level and the client driver the farm expects.

☐  Build a dedicated standalone SQL 2022 instance via the air-gapped ConfigurationFile.ini method (offline; AZUREEXTENSION omitted; UpdateSource = folder).

☐  Set collation Latin1_General_CI_AS_KS_WS at install (override the programme default).

☐  Set MAXDOP = 1 after install (override). Cost Threshold is moot at MAXDOP 1.

☐  Apply the standard build otherwise: IFI (SQLSVCINSTANTFILEINIT="True"), Lock Pages in Memory granted + service restart, max memory capped, tempdb on NVMe (64KB NTFS AU), static TCP port, Named Pipes disabled.

☐  On the SharePoint servers, install the client driver the farm uses if missing (Microsoft OLE DB Driver / MSOLEDBSQL for SE; legacy SQL Native Client for 2016/2019 as applicable).

Decision gate If the farm version or an integrated app does not list SQL Server 2022 as supported — stop. Do not cut over.

Phase 1 — Capture & health (SOURCE)

☐  Inventory every SharePoint DB and its current server — export the result:

Get-SPDatabase ¦ Select-Object Name, Server, Id ¦ Sort-Object Name

☐  Record the DB server / alias name the farm uses today (needed for rollback).

☐  Flag which DB is SharePoint_Config and which is the Central Admin content DB — they must stay co-located.

☐  Identify the Distributed Cache hosts (you reprovision each one in Phase 3).

☐  DBCC CHECKDB on every SharePoint DB on the source. Fix corruption BEFORE moving — never migrate a corrupt DB.

☐  Capture SQL logins + role membership: farm/setup account and each service-app pool account.

Required roles: farm/setup account needs server roles dbcreator + securityadmin, plus db_owner on the SharePoint DBs.

☐  Record recovery models; confirm a known-good full backup exists.

Phase 2 — Pre-stage the target (no downtime yet)

☐  Recreate the farm/setup + app-pool Windows logins on the new instance; grant dbcreator + securityadmin.

Windows logins map by SID automatically — sp_help_revlogin is only needed for any SQL-auth logins present.

☐  Create the SQL client alias on EVERY SharePoint server (WFE + app + DC hosts) — BOTH 32-bit and 64-bit:

–  64-bit:  C:\Windows\System32\cliconfg.exe

–  32-bit:  C:\Windows\SysWOW64\cliconfg.exe

–  General tab: confirm TCP/IP enabled.  Alias tab → Add → Server alias = <AliasName>, library = TCP/IP, Server name = <NewInstanceFQDN>[,<port>].

–  Equivalent path: SQL Server Configuration Manager → SQL Native Client Aliases (populate both the 32-bit and 64-bit nodes).

☐  Alias now resolves to the NEW instance, but nothing is redirected yet — the farm still runs on the source.

Tip Use a friendly alias name (e.g. SPSQL), not the raw server name. The next SQL move then becomes a one-line alias repoint with no farm changes.

Phase 3 — Cutover (downtime window)

☐  Back up SharePoint_Config first (safety). If the config DB is lost mid-change, recovery is a full farm restore.

☐  Quiesce the farm on every SharePoint server: stop SharePoint Timer (SPTimerV4) and SharePoint Administration, then  iisreset /stop  — freezes all writes.

☐  Take a final FULL backup of every SharePoint DB on the source, then set the source DBs READ_ONLY (your clean rollback anchor).

☐  Copy backups to the new instance and RESTORE … WITH RECOVERY.

☐  Post-restore checks on target: DB owner set (farm/setup or sa), roles present, collation = Latin1_General_CI_AS_KS_WS, compat level at the SharePoint level (NOT 160).

☐  Confirm the alias resolves from each SharePoint server:

sqlcmd -S <AliasName> -Q "SELECT @@SERVERNAME"

Run the redirect sequence in an elevated SharePoint Management Shell

Step A — repoint all databases to the alias

$alias = '<AliasName>' Get-SPDatabase ¦ ForEach-Object { $_.ChangeDatabaseInstance($alias) } Get-SPDatabase ¦ Select-Object Name, Server # verify all show <AliasName>

Step B — repoint the default DB instance for web applications

$cfg = Get-SPDatabase ¦ Where-Object { $_.Name -eq 'SharePoint_Config' } foreach ($wa in Get-SPWebApplication -IncludeCentralAdministration) { $wa.Parent.DefaultDatabaseInstance = $cfg.ServiceInstance $wa.Parent.Update(); $wa.Update() }

Step C — Distributed Cache connection string (the ONLY sanctioned direct config-DB edit)

-- 1) read the current cache object SELECT [ID],[Properties] FROM [SharePoint_Config].[dbo].[Objects] WITH (NOLOCK) WHERE Properties LIKE '%_cacheConfigStorageLocation%'; -- 2) in the returned XML, replace Data Source=<OldServer> with Data Source=<AliasName> -- 3) write it back UPDATE Objects SET Properties = '<edited-xml>' WHERE ID = '<GUID>';

Step D — reprovision Distributed Cache on EACH DC host

Use-CacheCluster Stop-CacheHost -Graceful -CachePort 22233 -ComputerName $env:COMPUTERNAME Get-CacheHost # wait until this host shows DOWN Remove-SPDistributedCacheServiceInstance Add-SPDistributedCacheServiceInstance # verify HKLM\SOFTWARE\Microsoft\AppFabric\V1.0\Configuration # ConnectionString now shows <AliasName>

Step E — drop the old server reference

$old = Get-SPServer ¦ Where-Object { $_.Address -eq '<OldServer>' } $old.Delete()

☐  Start services: iisreset /start; start SPTimerV4 and SharePoint Administration on all servers.

Phase 4 — Validation

☐  Get-SPDatabase | Select Name, Server — every DB shows <AliasName>.

☐  Get-SPServer — the old SQL server is gone.

☐  Test-SPContentDatabase -Name <db> -WebApplication <url> for each content DB.

☐  Central Admin loads; browse site collections; run a search crawl; check UPS / Managed Metadata / Secure Store service apps.

☐  SQL: confirm MAXDOP = 1; UPDATE STATISTICS across DBs; re-verify compat levels.

☐  Run SharePoint Health Analyzer; clear transient alerts.

Phase 5 — Housekeeping

☐  Point backups / maintenance / DBCC schedule at the new instance.

☐  SPN hygiene for the new server name (NTLM estate):

setspn -Q MSSQLSvc/<NewInstanceFQDN> # clear stale duplicates

A correct SPN is harmless; a duplicate can break NTLM fallback. Manual registration is the default for new standard service accounts.

☐  Keep the source DBs (READ_ONLY) as the rollback anchor through the agreed soak window, then decommission.

Rollback (inside the soak window)

Source DBs are untouched (backed up + READ_ONLY), so revert is clean.

☐  Stop the farm: iisreset /stop + stop SPTimerV4.

☐  Repoint back to source — either delete the alias so it resolves to the original server, or:

Get-SPDatabase ¦ ForEach-Object { $_.ChangeDatabaseInstance('<OldServer>') }

☐  Set the source DBs READ_WRITE; reverse the web-app default instance and Distributed Cache steps; restart services.

Placeholders: <AliasName> = friendly SQL client alias  ·  <NewInstanceFQDN> = new SQL 2022 instance  ·  <OldServer> = source SQL server/instance.